**REQUEST FOR QUOTATION  
SPECIFICATION OF STANDARD GOODS**

**Procurement No:** **22-G027-24**

## Specification

### Background

The Government of Kiribati through the Ministry of Health and Medical Services has received funding from MFAT (NZ) for the implementation of the Public Health Clinics Project (PHCP). With the total funding of 3.5m, the proceed is to be utilized for different components of the Project including the procurement of labour, materials, and equipment of the clinic. The current RFQ is for the supply of construction materials for Abaiang Clinic, Tabontebike Village.

**Development Objective**

The long-term project development objective is to reduce referral to health centres and/or district/national hospitals, while improving health treatment outcomes and declining NCD risk factors.

The implementation of the Project has been delayed due to various factors including covid 19, and the logistical challenges to far-flung rural islands. Not only that but the paper-works for getting the consent of landowners and the landownership certificates where the clinic is to be build is also significant.

It is important to note that the land issues for Tabontebike Clinic have been cleared with landowners.

**Progress**

To date, the Project has successfully completed 5 clinics in the Line and Phoenix Group including at Kiritimati Island. In the Kiribati Group, there are 5 clinics that are currently implemented and monitored including Butaritari (2), Tab/South (1), Arorae (1), Kuria (1). The current tender document is for 5 clinics to be implemented in tandem with the ones that are in the construction stage.

Lately, there has been a transition of the Project to take over some of the clinics that were once funded by LCDF (Local Contribution Development Fund). These are the clinics that are built in Abaiang (1), Nonouti (3) and North Tarawa (3). The LCDF has been faced with financial difficulties which contributed to the incompletion of the said clinics. The request from the local government led to MFAT to step-up and provide the top-up funding to these clinics with the total top-up funding of 1.2m.

### Requirements

All supporting documentation must be in English.

Certificate of accreditation or documents confirming recognition.

* Business licenses and registration – please note that the certificate of registration must be certified with MTCIC
* Experiences in related work
* Delivery time
* Costing (price of material)
* Quality Assurance

Please refer to the ***Instructions on How to submit a Proposal*** template, page 5, for the list of required documents needed for open tender.

### Installation services

The successful Contractor is to comply with the Ministry of Infrastructure and Sustainable Energy (MISE) quality requirements. All materials to follow quality standards.

The supplier is only required to deliver the materials. No installation services required.

### Delivery Time

Expected delivery – this depends on the Supplier’s submissions – to be evaluated against the pre-tender duration.

## Description of the Goods

*Pls refer to the attached excel sheet for the material list.*

*(This part may be replaced by a proprietary Supplier description)*

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Pos. | Description | Number | Delivery Time (to be Tendered) | Price (to be Tendered) |
| 1 |  |  |  |  |
| 2 |  |  |  |  |
| 3 |  |  |  |  |
| 4 |  |  |  |  |