REQUEST FOR QUOTATION
SPECIFICATION OF STANDARD GOODS

Procurement No: 54-G003-26

## Specification

### Background

The Airport Kiribati Authority (AKA) is responsible for the management and operation of Bonriki International Airport in Tarawa. As part of ongoing infrastructure improvements to enhance passenger handling capacity and service quality, AKA intends to procure and install a modern Arrival Terminal Baggage Carousel System.

The objective of this procurement is to:

- Improve efficiency in baggage handling operations

- Reduce passenger waiting times

- Enhance safety and reliability of airport equipment

- Support increasing passenger traffic at the airport

### Requirements

All supporting documentation must be in English.

General requirements include:

- Goods must be new, unused, and of the latest available model

- Equipment must comply with international airport standards (e.g., IATA recommendations)

- Supplier must demonstrate relevant experience in supplying and installing similar systems

- All electrical components must be compatible with local power supply standards

- Equipment must be suitable for tropical and coastal environments (corrosion-resistant)

- Supplier must provide:

- Technical manuals

- Operation and maintenance manuals

- Spare parts list

- Minimum 12-month warranty required

- Availability of after-sales service and technical support

### Installation services

The Supplier shall provide full installation services, including:

- Site inspection and preparation (if required)

- Delivery, assembly, and installation of the baggage carousel system

- Electrical connection and system integration

- Testing and commissioning of the system

- Ensuring compliance with safety standards

- Training of airport personnel on operation and maintenance

- Provision of as-built drawings and system documentation

### Delivery Time

The goods and services must be delivered and completed within:

16–20 weeks from the date of contract signing, including installation and commissioning.

## Description of the Goods

Here, list all items to be Tendered

(This part may be replaced by a proprietary Supplier description)

| Pos. | Description | Number | Delivery Time (to be Tendered) | Price (to be Tendered) |
| --- | --- | --- | --- | --- |
| 1 | Supply of Arrival Terminal Baggage Carousel System (complete unit including belt, frame, motor, and control system) | 1 Lot | To be specified by Tenderer | To be specified by Tenderer |
| 2 | Installation, testing, and commissioning of the carousel system | 1 Lot | To be specified by Tenderer | To be specified by Tenderer |
| 3 | Training of airport staff (operation and maintenance) | 1 Lot | To be specified by Tenderer | To be specified by Tenderer |
| 4 | Supply of spare parts and maintenance tools (recommended set for 12 months operation) | 1 Lot | To be specified by Tenderer | To be specified by Tenderer |