CONTRACT AGREEMENT

FOR THE CONSTRUCTION OF

Supply and Construct a Half-round Barn Shed for

Kiritimati Island

Materials Recovery Facility

BETWEEN

PROCURING ENTITY:

Kiribati Solid Waste Management Programme (KSWMP) at the Ministry of Environment, Lands and Agricultural Development

AND

CONTRACTOR:__________________________________________________

The Government of the Republic of Kiribati through the Kiribati Solid waste Management Programme at the Ministry of Environment, Lands and Agricultural Development hereinafter referred to as the “Procuring Entity”, with its office at the address stated in Article 5 of this contract agreement, hereinafter called Specific Conditions of Contract [SCC] and [name of the Contractor], hereinafter referred to as the “Contractor”, with address as stated in Article 5 of the SCC, together referred to as the “Parties” have entered into the

‘Contract Agreement for the Construction of ….. (“Contract”)’ as specified below.

RECITALS

WHEREAS the Procuring Entity wishes to receive from the Contractor, and the Contractor is willing to provide to the Procuring Entity, the Execution of Works as more fully defined hereinafter;

WHEREAS the Contractor is ready and willing to accept the Contract with the Procuring Entity.

The Parties agree on the following terms and conditions:

### General provisions

1.1 In this Contract, words and expressions shall, unless the context otherwise requires, the same meanings as are respectively assigned to them in the General Contract Conditions (GCC) hereinafter referred to in Annex B.

1.2 The following annexes form an integral part of the Contract:

- Annex A- General Conditions of Contract

- Annex B – The Design drawings.

- Annex C – The Bill of Quantities.

- Annex D – The Specification

- Annex E – The Work schedule.

- Annex F – The Construction Work Milestones (Note: payments to align with the milestones)

- Annex G – The Insurance Policy or Assets of the Contractor (Note: whichever one applicable).

- Annex H – The Site Plan sketch for access, loading and unloading bays, site office, material storages if on site

- Annex I – The List of Equipment furnish by Procuring Entity (Note: As per clause 12.1 GCC if applicable otherwise delete Annex I and insert clause in SCC [clause 9 is the amending clause] to override or amend clause 12 as not applicable)

- Annex J – The Contractor’s Personnel: The Project Manager(s), Subcontractors and others (Note: As per clauses 23 and 25 GCC)

- (add annexes as required)

### Scope of the Execution of Works (“Works”)

The Contractor shall execute the works described in Annex A to the SCC (the ‘Specification’) on the delivery date or dates stated in Annex E to the SCC (‘The Work Schedule’) in accordance with Annex B to the SCC (the ‘Design Drawings’) and shall remedy defects in conformity in all respects with the provisions of the Contract.

### Payment

  - The Procuring Entity shall pay the Contractor in accordance with the terms of the Contract, a total amount of (the “Contract Price”):

| AUD$ | [insert total amount] |
| --- | --- |

3.2 Upon submission of an appropriate invoice by the Contractor in line with clause 9 and 21 of the GCC, the contract price shall be paid in AUD$ [in accordance with the following payment schedule (note: the payments schedule shall be arranged in line with Annex F: construction work milestones)

| Payments | Construction milestone achieved | Amount | Retention 5% | Net Amount |
| --- | --- | --- | --- | --- |
| 20% | On signing contract |  |  |  |
| 30% | Purchase of barn and delivery to port of embarkation, on issuing of Bill of Lading |  |  |  |
| 20% | On delivery to the Port of Kiritimati Island |  |  |  |
| 15% | On construction completion of shed |  |  |  |
| 15% | On completion of concrete slab and acceptance of shed by MISE |  |  |  |

  - Final payment will be made after the Procuring Entity accepts the works, in accordance with Clause 29 of the GCC.

  - The Contractor shall not be entitled to any payment except as expressly provided in the Contract.

3.5. Payment shall be made to the bank account of the Contractor as specified in clause 5 of the SCC.

- Tax

4.1 In line with clause 8 of the GCC, the Contractor shall have sole responsibility for:

(i) the payment of all taxes, including any indirect taxes and value-added taxes (VAT) arising out of or in connection with the Contract, whether paid as part of the Contract Price or not, and

(ii) the filing of any required tax returns or other information related thereto with the relevant tax authorities.

4.2 If any tax must be paid by the Procuring Entity on account of any payment hereunder, the amount of any such tax shall be deducted from the amount payable by the Procuring Entity to the Contractor.

### Official Contacts and Addresses

5.1 Any notice or request under the Contract shall be in writing in line with clause 6 of the GCC. Such notice or request shall be deemed to be duly given or made when it has been delivered by hand, mail or e-mail to the party to which it is required to be given or made at such party's address specified below.

(a) For the Procuring Entity:

| Address | MELAD, P.O. Box 234 Bikenibeu, Tarawa |
| --- | --- |
| Country | Republic of Kiribati |
| Attention of (contract person) |  |
| e-mail |  |
| Phone |  |

(b) For the Contractor:

| Address |  |
| --- | --- |
| Country |  |
| Attention of (contact person) |  |
| e-mail |  |
| Phone |  |
| Bank account details |  |

5.2 The contract person stated in clause 5.1(a) of this SCC above is the person for the Procuring Entity who is duly authorised to act for and on behalf of the Procuring Entity in this Contract (the ‘Duly Authorised Person’).

5.3  In case of a change of contact person or the authorised person in the case of the Procuring Entity, the Party concerned is obliged to inform the other Party in good time.

### Rights and Obligations of the Procuring Entity

The rights and obligations of the Procuring Entity as stated in the terms and conditions of the contract, which include the GCC and the SCC, shall be implemented under the supervision and monitoring of [insert name/title of officer or department of the Procuring Entity] (the ’Contract Supervisor’) subject to the directions and/or approval of the Procuring Entity issued through the authorised person stated in clause 5 of this SCC.

### Rights and Obligations of the Contractor

The rights and obligations of the Contractor are strictly limited to the terms and conditions of the contract, which include the GCC and the SCC.

### Effectiveness

The Contract shall come into effect in line with clause 27 of the GCC, upon due execution by the Parties (the “Effective Date”) and shall continue in full force and effect until the earlier of:

- complete performance of the Contractor’s obligations under the Contract, including guarantees obligations, and all payments therefore, or

- termination of the Contract in accordance with Clauses 34 or 35 of the GCC.

### Duration of the Contract

The Contract shall have an overall duration of (in line with Annex E: The Work Schedule ):

| Start Date | End Date |
| --- | --- |

[specify delivery date (if only one delivery) duration in years / months / days or date of termination]

### Amending the General Contract Conditions (GCC)

The following Specific Conditions have been agreed by the Parties, and shall replace the referred sections of the GCC, wholly or partly, as described below

[the GCC states the clauses that are common for such a contract but such clauses may need to be replaced or changed hence this clause or part of the SCC is inserted to replace or change the GCC clauses]

* * * * *

The Parties have agreed on the terms and conditions of this Contract which has been signed in two (2) original copies whereof the Parties have received one (1) copy each.

Both parties must initial sign on every page including the annexes

FOR THE PROCURING ENTITY	          FOR THE CONTRACTOR

(name, signature and date)	         (name, signature and date)

---------------------------------------------------	         ------------------------------------------------------

---------------------------------------------------	         ------------------------------------------------------

---------------------------------------------------	         ------------------------------------------------------

IN WITNESS BY

(name, signature and date)	              (name, signature and date)

---------------------------------------------------	         ------------------------------------------------------

---------------------------------------------------	         ------------------------------------------------------

----------------------------------------------------------------	             ------------------------------------------------------------------

Annex A - General Contract Conditions (GCC) (Note: Pdf format)

Annex B – The Design drawings

Annex D – The Bill of Quantities

Annex B – The Specification

Annex E – The Work Schedule

Annex F -  Construction Work Milestones (major stages and checkpoints on critical deliverables)

Annex G – The Insurance Policy or Assets of the Contractor (whichever one applicable)

Annex H – The Site Plan sketch for access, loading and unloading bays, site office, material

Annex I – The List of Equipment furnished by Procuring Entity (if applicable, refer to GCC)

Annex J – The Contractor’s Personnel: The Project Manager(s), Subcontractors and others